Task Procedure for ALICE

[ Task Procedure = simplified version of the Specific Plan for Health and Safety, adapted for ALICE Collaboration. - PPSPS = Plan Particulier de Sécurité et de Protection de la Santé ]

Task to be realized	 	Installation of Front-End Electronics Cards into TPC

Location of work		SXL2, clean room

Dates of work			start 01.02.06			end  31.03.06

Sub-project			TPC

Institutes  			GSI Darmstadt + Univ.HD + CERN

Sub-project Leader		Peter Braun-Munzinger	phone		71469

Safety link-person 		Peter Glassel			phone		16 3426

Work-Package Engineer 	Luciano Musa			phone		16 3119

Local Work supervisor 	Luciano Musa	 		phone		16 3119

Experimental-Area Manager	Pieter Ijzermans		phone		16 4168

Persons involved	Luciano Musa			task, qualification	physicist

Roberto Campagnolo					physicist

Lennart Osterman					technician

Joachim Baechler					physicist   16 4106

Hansake Gustafsson					physicist

Claude Engster 					engineer

Antoine Junique					technician

Bjorn Halvor Straume					physicist

Uli Frankenfeld					physicist

Jean-Claude Labbe					technician 16 3361

Brief description of work procedure

The 4200 Front-End Cards (FEC) will be installed on the TPC into the 72 readout chambers (ROC). About one sector will be equipped per day

The TPC is located in the clean-room. Access to the ROC is from scaffolding on the A-side and from the hydraulic platform (LV152) on the C-side.

Work is organized in two shifts per day from 7 to 21 o’clock (3 people per shift).

| Detailed description (step by step) of the work procedure | Risk assessment | Preventive measures (collective), |
| --- | --- | --- |
| Insert FEC into slots on frames mounted in SSW | Work on scaffold (A-side) or elevated platform (B-side) | Barriers of scaffold/platform People trained to operate it |
| Remove Iron blocks simulating SSW loading (15 kg each) | As above + risk of dropping a block | Wear safety shoes |
| Insert cables into connectors on pad plane | Work on scaffold (A-side) or elevated platform (B-side) | Barriers of scaffold/platform People trained to operate it |
| Lock connectors | As above | As above |
| Inspect locks and cables | As above | As above |
| Connect FEC to power and tester | As above + electricity, U < 10 V | As above |
| Run test | As above | As above |
| Proceed with next FEC | As above | As above |
| In general | Work outside working hours | 2-person rule “First-Aid” in the team Joachim Baechler |

Responsibility

The Work-Package Engineer is responsible of this procedure.

The Work-Package Engineer and the Work-Package work supervisor certify that the persons involved have the proper qualifications and have been properly informed about safety aspects of the work.

WPE		 Luciano Musa 	 date	………………….

WPWS	Peter Glassel    	 date	………………….

Sent to:

Area Manager (also TSO)	Pieter Ijzermans	16 4168

Safety Coordinator  		Emmanuel Paulat	16 3870

TS Transport Coord.		Jacky Bernard		16 0583

GLIMOS 			Marc Tavlet		16 0217 or 70608

This task procedure must be signed and put on display at the place of work.