Task Procedure for ALICE

[ Task Procedure = simplified version of the Specific Plan for Health and Safety, adapted for ALICE Collaboration. - PPSPS = Plan Particulier de Sécurité et de Protection de la Santé ]

Task to be realized	 	Installation of Frontend Electronics Cards into TPC

Location of work		SXL2, clean room

Dates of work		start 1.2.06			end  31.03.06

Sub-project	TPC				            Institute  	GSI Darmstadt + Univ.HD + CERN

Sub-project Leader	Peter Braun-Munzinger	phone		71469

Safety link-person 	Peter Glassel			phone		16 3426

Work-Package Engineer Luciano Musa		phone		16 3119

Local Work supervisor Luciano Musa	 	phone		16 3119

Experimental-Area Manager	Sébastien Evrard/Pieter Ijzermans	phone		16 4821 / 16 4168

Persons involved	Luciano Musa			task, qualification	physicist

Roberto Campagnolo					physicist

Lennart Osterman					technician

Joachim Baechler					physicist

Hansake Gustafsson					physicist

Claude Engster 					engineer

Antoine Junique					technician

Bjorn Halvor Straume					physicist

Jean-Claude Labbe					technician

Brief description of work procedure

The 4200 Frontend Cards (FEC)  will be installed on the TPC into the 72 readout chambers (ROC). The TPC is located in the cleanroom, access to the ROC is from scaffolding on the A-side and from the hydraulic platform (LV152) on the C-side. Work is organized in two shifts per day from 7 to 21 o’clock (3 people per shift), with about one of 36 sectors being equipped per day.

| Detailed description (step by step) of the work procedure | Risk assessment | Preventive measures (collective), |
| --- | --- | --- |
| Insert cables into connectors on pad plane | Work on scaffold (A-side) or elevated platform (B-side) | Barriers of scaffold/platform |
| Lock connectors | As above | As above |
| Inspect lock and cable | As above | As above |
| Connect FEC to power and tester | As above | As above |
| Run test | As above | As above |
| Proceed with next FEC | As above | As above |

Responsibility

The Work-Package Engineer is responsible of this procedure.

The Work-Package Engineer and the Work-Package work supervisor certify that the persons involved have the proper qualifications and have been properly informed about safety aspects of the work.

WPE		……………………………..	 date	………………….

WPWS	……………………………..	 date	………………….

Approval

E.A.M. (also TSO)	Sébastien Evrard	date	…………...	...................................

16 4821

Safety Coordinator  	Emmanuel Paulat	date	…………...	………………………

16 3870

TS Transport Coord.	Jacky Bernard		date	…………...	………………………

16 0583

If needed, also sent to:

Integration & Installation Coordinator, 	Lars Leistam		16 0551

GLIMOS 					Marc Tavlet		16 0217 ou 70608

Commissioning Coordinator

(and Deputy Glimos),			Hans Taureg		16 0359

SC Inspector					Hervé Buret		16 0013

This task procedure must be on display at the place of work.