Task Procedure for ALICE

[ Task Procedure = simplified version of the Specific Plan for Health and Safety, adapted for ALICE Collaboration. - PPSPS = Plan Particulier de Sécurité et de Protection de la Santé ]

Task to be realized		Crane manipulations of TPC SSW with maipulator

Location of work		SX2   ………………………………………………………

Dates of work		start 7.11.05 ………		end  31.1.06 …………………….

Sub-project	TPC					Institute	GSI, Darmstadt

Sub-project Leader	Peter Braun-Munzinger	phone		71469,+49 1726234941

Safety link-person 	Peter Glassel			phone		16 3426

Work-Package Engineer  Daniel Soyk		phone		16 36 91

Local Work supervisor Jean-Claude Labbe	 	phone		16 33 61

Experimental-Area Manager	Pieter IJzermans	phone		16 48 21

Persons involved	Rudi Schmidt, 	physicist

Rainer Renfordt	physicist

Jean-Claude Labbe   	technician

Brief description of work procedure

Turning operataions and transport of SSW using manipulator

……………………………………………………………………………………………….

……………………………………………………………………………………………….

The detailed work procedure will be described step by step in the following table.

For each step, the risk will be assessed, and the mitigating measures will be described.

The needs in handling and transport by professionals must also be given.

The following risk must be assessed [some collective or personal protective measures are also given as example]:

Noise generated by the task, working at heights (on scaffoldings or “nacelle”, precise height) [safety perimeters, harness], use of flammable gas or chemicals (add MSDS), hot works (give No of fire-permit), use of radioactive sources (give No) [safety perimeters, film-badge] or lasers (precise type) [safety perimeters, goggles], generation of high voltages or magnetic fields, vacuum and pressure tanks [SC No], confined spaces [special procedure], any other specific risks…

Needs for lifting equipment, including lifting jigs (give SC approval)

| Detailed description (step by step) of the work procedure | Risk assessment | Preventive measures (collective), |
| --- | --- | --- |
| Hang manipulator in horizontal orientation, feet down, onto crane |  | Fire Permit No … Extinguisher |
| Lower onto SSW, oriented such that the the long side of the Manipulator is along the vertical axis of the SSW (gliders are sideways, horizontal axis of SSW) | Weights: Manipulator 805 kg SSW (equipped) 1125 kg | Needs DBS mobile crane Scaffolding H= yy m Person X is trained |
| Close clamping pieces (bolted) around the adjacent spokes. |  |  |
| Turn assembly 90 or 180 (as needed for work with SSW) about the horizontal axis of the SSW (i.e. axis connecting gliders on SSW) |  |  |
| Put back on ground (for horizontal orientation), or put onto Delphi frame rails (vertical orientation). |  |  |

Responsibility

The Work-Package Engineer is responsible of this procedure.

The Work-Package Engineer and the Work-Package work supervisor certify that the persons involved have the proper qualifications and have been properly informed about safety aspects of the work.

WPE		……………………………..	 date	………………….

WPWS	……………………………..	 date	………………….

Approval

A.M. (also TSO)	Pieter IJzermans	date	…………...	...................................

16 4821

Safety Coordinator  	Emmanuel Paulat	date	…………...	………………………

16 3870

TS Transport Coord.	Jacky Bernard		date	…………...	………………………

16 0583

If needed, also sent to:

Integration & Installation Coordinator, 	Lars Leistam		16 0551

GLIMOS 					Marc Tavlet		16 0217 ou 70608

Commissioning Coordinator

(and Deputy Glimos),			Hans Taureg		16 0359

SC Inspector					Hervé Buret		16 0013

This task procedure must be on display at the place of work.