Task Procedure for ALICE

[ Task Procedure = simplified version of the Specific Plan for Health and Safety, adapted for ALICE Collaboration. - PPSPS = Plan Particulier de Sécurité et de Protection de la Santé ]

Task to be realized		Preparations for TPC transport

Location of work		SXL2  / SX2

Dates of work		start 27.12.06			end  07.07.07

Sub-project	TPC				            Institute       GSI Darmstadt + Univ.HD

Sub-project Leader	Peter Braun-Munzinger	phone		71469

Safety link-person 	Peter Glassel			phone		16 3426

Work-Package Engineer Jean-Claude Labbe		phone		16 3361

Local Work supervisor Jean-Claude Labbe	 	phone		16 3361

Experimental-Area Manager	Sébastien Evrard/Pieter Ijzermans	phone		16 4821

Persons involved	Peter Braun-Munzinger	task, qualification	physicist

Peter Glassel						physicist

Wolfgang Klempt					physicist

Yannick Lesenechal					technician

Jean-Claude Labbe					technician

DBS							transport

Brief description of work procedure

Preparations before transport of TPC (in the week 8.1.07):

Clear necessary areas in SXL2 and SX2. Clear 3 m area out side clean room wall in muon-pit, remove part of moun pit fences, remove clean room roof (2 sections) and rear wall. Prepare hydraulic station and support beams. Bring in DF lifting jig. Package TPC in DF (thermal protection).

Remark: some of these tasks may be already accomplished before the X-mas shutdown.

| Detailed description (step by step) of the work procedure | Risk assessment | Preventive measures (collective), |
| --- | --- | --- |
| Opening clean room roof |  | Standard procedure |
| Removing clean room wall |  | Standard procedure |
| Prepare hydraulic station and support beams |  |  |

Responsibility

The Work-Package Engineer is responsible of this procedure.

The Work-Package Engineer and the Work-Package work supervisor certify that the persons involved have the proper qualifications and have been properly informed about safety aspects of the work.

WPE		……………………………..	 date	………………….

WPWS	……………………………..	 date	………………….

Approval

E.A.M. (also TSO)	Sébastien Evrard	date	…………...	...................................

16 4821

Safety Coordinator  	Emmanuel Paulat	date	…………...	………………………

16 3870

TS Transport Coord.	Jacky Bernard		date	…………...	………………………

16 0583

If needed, also sent to:

Integration & Installation Coordinator, 	Lars Leistam		16 0551

GLIMOS 					Marc Tavlet		16 0217 ou 70608

Commissioning Coordinator

(and Deputy Glimos),			Hans Taureg		16 0359

SC Inspector					Hervé Buret		16 0013

This task procedure must be on display at the place of work.